# PHASE II: PROJECT PLANNING

| # Date | # 05 November 2025 |
| --- | --- |
| # Team ID | # NM2025TMID03595 |
| # Project Name | # Garage Management Application |
| # Maximum Marks | # 4 Marks |

### Title: Project Planning for “Garage Management Application – A Salesforce-Based Workshop Automation System”

## 1. Objective

The Project Planning Phase establishes the foundation for designing and developing the Garage Management System. Its objective is to analyze business requirements, define data models, plan user roles, and design secure access configurations to ensure a stable and efficient Salesforce implementation.

This phase defines the logical structure, relationships, and security hierarchy necessary for seamless automation of garage operations such as service booking, maintenance tracking, and billing management.

## 2. Overview of the Planning Process

The planning phase involves the following key steps:

- Defining Core Entities and Relationships

- Designing Security and Data Sharing Models

- Creating User Roles and Assigning Permissions

- Establishing the Development Timeline and Tools

These activities ensure that the entire system architecture aligns with the technical feasibility and business goals of automating garage services through Salesforce.

## 3. Core Entity Identification

The Garage Management Application is built around five key custom objects, each representing a major function of a modern workshop.

| Object Name | Description | Relationships |
| --- | --- | --- |
| Customer Details | Stores customer personal and contact information. | Linked to Appointment and Billing Details |
| Appointment | Captures vehicle booking and service details. | Linked to Customer Details and Service Records |
| Service Records | Maintains logs of the services performed on vehicles. | Linked to Appointment |
| Billing Details & Feedback | Contains service payment info and customer feedback. | Linked to Service Records |
| Vehicle Details | Stores information about customer vehicles. | Linked to Customer Details |

These entities ensure smooth tracking from customer registration → appointment → service completion → billing and feedback.

## 4. Relationship Strategy

The relationships between objects were structured to maintain data integrity and enable process automation.

| Relationship Type | Object Pair | Purpose |
| --- | --- | --- |
| Master-Detail | Appointment → Service Records | To automatically remove child records when an appointment is deleted. |
| Lookup | Customer Details → Vehicle Details | To associate multiple vehicles with a single customer. |
| Formula | Service Records → Billing Details. | To connect each service to its corresponding payment and feedback. |

This setup ensures efficient record linking, supports automation through Flows and Triggers, and maintains referential integrity across the system.

## 5. Security and Profile Planning

The Salesforce Security Model was implemented to ensure that data access is role-based and adheres to the principle of least privilege.

### 5.1 Custom Profiles Created

| Profile Name | Description | Access Level |
| --- | --- | --- |
| Manager Profile | Used by garage managers for complete access to all records. | Full CRUD access |
| Sales Person Profile | Used by staff handling appointments and billing. | Read, Create, Edit on assigned objects. |

### Each profile was cloned and customized from standard Salesforce profiles to enforce role-based access control.

### 5.2 Public Groups

To streamline record visibility and sharing:

| Public Group | Members | Purpose |
| --- | --- | --- |
| Sales Team | Salesperson users | Manage appointment bookings and payments. |
| Service Team | Technicians | Update vehicle service records and status |

This configuration enables efficient collaboration while keeping sensitive customer and financial data secure.

## 6. Data Access and Sharing Rules

Criteria-based sharing rules were applied to maintain proper access control:

- If Service Status = Completed, record shared with Manager role.

- If Payment Status = Pending, record shared with Salesperson role.

Rationale:
This ensures that managers can oversee completed tasks, while sales personnel can follow up on pending payments—reducing operational errors and improving accountability.

## 7. User Creation and Role Assignment

User creation followed a systematic process within the Salesforce setup:

### 7.1 Procedure

- Go to Setup → Users → New User.

- Enter required details (Name, Email, Username).

- Assign Salesforce License for Managers and Salesforce Platform License for Salespersons.

- Assign corresponding Profiles and add users to relevant Public Groups.

### 7.2 User Hierarchy

| Role | Assigned Profile | Group | Privileges |
| --- | --- | --- | --- |
| Manager. | Manager Profile | Sales Team | Full access to all modules. |
| Salesperson | Sales person Profile | Sales Team | Limited record access |
| Technician | Technician Profile. | Service Team | Update-only access |
| System Admin | Standard Admin | N/A | Full Setup & Configuration |

## 8. Environment Setup and Configuration

Steps followed to prepare the development environment:

- Created Salesforce Developer Edition account from developer.salesforce.com/signup.

- Enabled Lightning Experience for enhanced UI.

- Configured organization name as Garage Management Application.

- Created custom tabs for all key objects.

- Installed standard tools — Flow Builder, Schema Builder, App Manager, and Report Builder for configuration.

## 9. Project Timeline and Resource Plan

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Ideation | 2 Days | Problem Definition, Feature List |
| Planning | 3 Days | Data Model, Security Model, User Roles |
| Requirement Analysis | 4 Days | Object Creation, Relationship Setup |
| Design & Implementation | 5 Days | Flows, Triggers, UI & Dashboards. |
| Testing & Deployment | 2 Days | Validation, Reports, and Feedback Collection |

## 10. Tools and Resources Used

| Tool | Purpose |
| --- | --- |
| Salesforce Lightning App Builder | To design UI and navigation |
| Flow Builder | To automate service and billing processes |
| Apex Trigger | To automate field updates (e.g., Service Status) |
| Dashboard Builder | To create visual insights for performance tracking. |
| Schema Builder | To define relationships and ER diagrams |
| SmartInternz Platform | For project collaboration and submission tracking |

## 11. Expected Outcomes of the Planning Phase

By the end of this phase:

- Core entities and relationships were clearly defined.

- Security profiles and user roles were implemented.

- Developer environment and UI components were configured.

- Clear workflow and reporting structures were established.

This provided a stable foundation for the Requirement Analysis and Design Phase.

📍 [Figure 2.7: Planning Workflow Diagram – Setup to Implementation]

## 12. Summary

The Project Planning Phase served as the blueprint for the successful development of the Garage Management System.
Through careful structuring of entities, user roles, and automation logic, the project ensured scalability, data consistency, and operational transparency.

Salesforce’s flexibility enables the Garage Management Application to automate service operations, reduce manual work, and improve customer experience—making this phase the backbone of the entire implementation.